Project Problem Proposal and Approval Form

| Field | Team response |
| --- | --- |
| Team number | Group 15 |
| Working project title | Campus Concierge |
| Members and student IDs | Thebe Segootsane 202306366, Kaelo Wadingal0 202306578 |
| Repository URL | https://github.com/kaelowadingalo1-sys/CampusConcierge- |
| Proposal tag/commit | [Insert commit hash or tag] |
| Date submitted | 10/08/26 |

Originality declaration: This proposal is based on our own investigated problem. It is not the University Service Hub lecturer case.

# 1. Problem statement

Students at the University of Botswana regularly need small errands run: collecting a parcel from a courier point, standing in a long registration or bank queue, buying an item in town, or printing and submitting a document before a deadline. Lectures, labs and part-time commitments often make it impossible for a student to do this themselves in time. When this happens, students currently ask around informally, usually in residence WhatsApp groups or by word of mouth, to find a classmate willing to help. This works unevenly: a request can sit unanswered for hours, a willing helper is not always someone the requester knows or trusts, and once someone agrees there is no shared record of what was actually agreed, including the task, the price and the deadline. When something goes wrong, such as a helper who does not show up, buys the wrong item, or a disagreement over whether payment was made, neither side has anything to point back to. This creates real cost for both requesters, who lose time and sometimes money, and helpers, who can be unfairly blamed with no record to defend themselves. Campus Concierge addresses this by giving students one shared place to post an errand, find a willing helper, agree explicit terms before work begins, and keep a traceable record of the deal as it happens.

# 2. Evidence of the problem

| Evidence/source | Date/origin | What it shows |
| --- | --- | --- |
| Informal survey of 12 students across two residence WhatsApp groups | Aug 2026 | 9 of 12 respondents said they had asked around for help with an errand at least once this semester; several reported requests going unanswered for over an hour |
| Short interviews with 4 students who had informally helped with or requested an errand | Aug 2026 | All 4 said there was no shared record of what was agreed; 2 described a disagreement afterward over price or timing |

# 3. Goal and objectives

| Item | Team response |
| --- | --- |
| Goal | Enable students to find a trustworthy peer helper for a campus errand and keep a shared, traceable record of the agreed deal, so disputes and unresolved no-shows become rare rather than routine. |
| Objective 1 | During a pilot with real errand requests, match at least 80% of posted errands with an accepting helper within 2 hours. |
| Objective 2 | Ensure at least 90% of matched deals have an explicit, timestamped record of task category, standard price and deadline stored before the helper marks work as started. |
| Objective 3 | Provide a dispute-report workflow that captures enough evidence to reconstruct at least 90% of test dispute scenarios without relying on external chat logs. |

# 4. Stakeholders

| Stakeholder/role | Need | Concern | Evidence/access |
| --- | --- | --- | --- |
| Requester (student needing an errand run) | Find a willing helper quickly and trust the deal will be honoured | Helper doesn't show, or terms are disputed after the fact | Team members are themselves potential requesters; accessible via peer interviews |
| Helper (vetted student registered to run errands) | Get auto-assigned errands and clear task terms | Unfairly blamed with no record of what was actually agreed | Accessible via peer interviews with students who have informally helped others |
| App admin (helper vetting and assignment) | A reliable pool of helpers, and standard prices per category that stay fair | Not enough available vetted helpers, or a category price that drifts out of step with real effort | Team's own operational role running the vetting and registration process |
| Residence / hall administration | Deliveries and meetups don't disrupt hall or accommodation operations | Unknown visitors arriving at hall entrances for handoffs | Informal conversation with a hall porter about visitor handoffs at the entrance |
| University IT | Identity tied to real, existing student accounts | Anonymous or spoofed accounts enabling abuse | UB student acceptable-use policy (general reference, not errand-specific) |

# 5. Scope, assumptions and constraints

| In scope | Out of scope |
| --- | --- |
| Posting an errand request under a defined category with its standard price | Real payment processing or holding funds Per-errand price negotiation between requester and helper |
| Vetting and registering students as helpers, and auto-assigning a posted errand to an available registered helper | Open self-signup as a helper without admin approval |
| Recording task details, category and deadline against the category's standard price | University disciplinary adjudication |
| Errand status lifecycle and dispute reporting | Background or criminal-record checks beyond the team's own vetting |

| Assumptions | Constraints |
| --- | --- |
| • Students authenticate with their existing university student number/email • Cash or mobile money changes hands outside the app • New helpers are recruited and approved by the admin team, not by open self-signup • Each errand category has a fixed standard price set by admins, not negotiated per errand | • Must remain usable on limited campus data or wifi • Must be deployable and supportable by a small student team • Errand capacity is limited by how many vetted helpers are currently registered |

# 6. Proposed core workflow / vertical slice

1. Requester logs in, selects an errand category (with its standard price) and posts the errand with task details and a deadline. 2. Campus Concierge automatically assigns the errand to the next available registered helper. 3. The assigned helper is notified and confirms or declines; a decline returns the errand to the queue for reassignment to the next available helper. 4. Once confirmed, the system locks the agreed terms (task, category, standard price, deadline) and reveals contact/meeting details to both parties. Rule to enforce: terms cannot be unilaterally edited once confirmed. 5. The helper marks the errand as in progress, then completed. 6. The requester confirms completion, or files a dispute if the errand was not completed as agreed. 7. Failure/exception to test: an assigned helper does not respond within a set window; the system reassigns the errand to the next available helper and logs the missed assignment against the original helper.

# 7. Design-suitability check

| Check | Yes/No | Short evidence |
| --- | --- | --- |
| Clear stakeholders and a genuine current problem | Yes | Informal WhatsApp-based errand requests observed among students |
| At least one state-sensitive workflow or entity | Yes | Errand/Deal has a lifecycle: posted, accepted, in progress, completed, disputed |
| Important business/validation/security rule | Yes | Only admin-vetted, registered helpers can be auto-assigned an errand |
| Relevant quality trade-offs | Yes | Accessibility on limited data versus richer real-time matching |
| Relevant failure/exception condition | Yes | Assigned helper doesn't respond in time and the errand is reassigned |
| Feasible semester-sized vertical slice | Yes | Post, match, accept, complete flow for one errand category |
| Synthetic/anonymised data is sufficient | Yes | Test data can simulate postings without real personal detail |
| Not the University Service Hub or a renamed copy | Yes | Different domain: peer errand marketplace, not an institutional timetable/notice system |

# 8. Data, ethics, safety and dependency risks

| Risk/concern | How the team will control it |
| --- | --- |
| Revealing contact/meeting details could enable unwanted contact or an unsafe meetup | Only reveal contact details after mutual acceptance; recommend a public, well-lit campus meeting point |
| Fabricated ratings or reviews could be used to game the trust signal | Ratings are only created from confirmed, completed deals tied to an actual accepted request |
| Personal data such as student number and contact information is stored | Store the minimum needed for matching and dispute traceability; no financial account details are kept |
| The vetted helper pool may be too small to keep up with demand during busy periods | Admins can register and vet more helpers as demand grows; the system flags a backlog when no helper is available for assignment |
| A category's standard price may not match the actual difficulty or time cost of a specific errand | Admins periodically review completed-errand feedback and adjust each category's standard price |

# 9. Lecturer decision

| Decision | Select one |
| --- | --- |
| Approved | [ ] |
| Approved with minor conditions | [ ] |
| Revise and resubmit | [ ] |

| Field | Complete |
| --- | --- |
| Conditions/comments |  |
| Lecturer | Dr Cleverence Kombe |
| Decision date / resubmission date if applicable |  |